# Approval Note for Thickness Deficiency at Elbow E-14 on Line 8-P-1204

Prepared 2026-09-12 · DRAFT — requires human review and approval

## Summary

Generated in response to: Draft an approval note for the thickness deficiency found at Elbow E-14 on line 8-P-1204

## Insights & Summary

**Approval Note**

**Subject:** Approval for Derating and Replacement of Elbow E-14 Spool in Circuit 8-P-1204

**Date:** [Insert Date]

**From:** Chief Inspector, CDU

**To:** Inspection Engineer, CDU

**Purpose:**
This approval note is to formally authorize the derating and replacement actions for the circuit 8-P-1204 Elbow E-14 spool based on the findings of the ultrasonic thickness survey conducted on August 28, 2026.

**Details of Deficiency:**

The ultrasonic thickness survey report dated August 28, 2026, indicated that the lowest measured wall thickness at CML-03 (Elbow E-14 extrados) was 5.9 mm against a nominal wall thickness of 8.0 mm and a retirement thickness of 6.4 mm per SOP-INS-07 clause 4.2.

**Recommendations:**

The report recommends replacement of the affected spool at the next available opportunity, pending approval by the Chief Inspector under Management of Change (MOC) procedures as outlined in SOP-ENG-12. The derating of the circuit is also recommended to be raised as a work order under MOC.

**Approval Authority:**

The derating and replacement actions are approved based on the following criteria:

- Derating or replacement shall be raised as a work order under Management of Change (MOC) per SOP-ENG-12 clause 7.2.
- The Chief Inspector is authorized to approve derating, with notification to the statutory authority where required, per SOP-ENG-12 clause 4.3.

**Approval:**

I hereby approve the derating and replacement actions for Elbow E-14 spool in circuit 8-P-1204 as recommended by the Inspection Engineer. The work order under MOC will be initiated immediately to ensure prompt action is taken.

**Next Steps:**
The next steps are to obtain a vendor quotation, which is expected to fall below the fifty lakh threshold requiring Head of Department endorsement per SOP-INS-07 clause 7.3 and SOP-ENG-12 clause 4.4. The derating will be implemented pending replacement.

**Approval Date:** [Insert Approval Date]

**Chief Inspector**

**CDU**

## Sources

[C1] MEMO_2026-08-30_Elbow_E-14_Deficiency.txt, p. 1

[C2] INS-2026-0418_Thickness_Survey_8-P-1204.txt, p. 1

[C3] SOP-INS-07_Piping_Inspection.txt, p. 1

[C4] INS-2026-0418_Thickness_Survey_8-P-1204.txt, p. 1

[C5] SOP-INS-11_Pressure_Vessel_Inspection.txt, p. 1

[C6] SOP-INS-07_Piping_Inspection.txt, p. 1

[C7] SOP-INS-07_Piping_Inspection.txt, p. 1

[C8] SOP-ENG-12_Management_of_Change.txt, p. 1

Generated on-premise by PRAHARI. No data left the organisation's perimeter in producing this document.